Catholic Saints Coloring App – Deployment & Store Release Scope

Project Status

Based on the provided specification, the web application has been completed and includes the core functionality required for launch, including:

- 51 saint coloring pages

- SVG-based touch coloring engine

- Free and premium content structure

- Parent gate

- Saint search and filtering

- Local save functionality

- PNG export

- PWA/offline support

- WebToNative integration points for in-app purchases

- Child-friendly saint information (feast day, summary, and symbols)

The remaining work focuses on deployment, platform integration, testing, and app store publication.

Scope of Work

1. Code Review & Validation

- Review the existing React/TypeScript codebase

- Verify premium-content locking and unlock logic

- Validate WebToNative integration points

- Confirm responsive behavior and application stability

2. WebToNative Configuration

- Configure the application within WebToNative

- Verify app settings, permissions, icons, and splash screens

- Generate Android and iOS builds

3. In-App Purchase Setup

- Configure the $4.99 lifetime unlock product

- Connect App Store and Google Play product identifiers

- Test purchase, restore purchase, and premium access flows

- Validate production integration points

4. Quality Assurance

- Test premium purchase flow

- Verify parent gate functionality

- Validate saint page access and premium restrictions

- Test offline/PWA behavior

- Verify PNG export and printing functionality

- Perform device and tablet compatibility testing

5. Store Readiness & Submission Support

- Prepare production-ready Android and iOS builds

- Review store compliance requirements

- Assist with App Store and Google Play submission

- Address submission-related issues, if required

Requirements

The following will be required to proceed:

- Source code repository or project files

- WebToNative account access

- Apple Developer account access

- Google Play Developer account access

- App icons, splash screens, and store assets (if applicable)

- Final in-app purchase product configuration

Progressive Project Estimate: 12–14 business days

Please note that App Store and Google Play review timelines are controlled by Apple and Google and may extend the overall release schedule.

Additional Notes

- We can cover web application changes, feature requests, content updates, bug fixes, or scope additions discovered during implementation on an hourly basis.

- The above scope assumes the web application is functionally complete and no major feature development is required.

Deliverables

- Configured WebToNative project

- Production-ready Android build

- Production-ready iOS build

- Working $4.99 lifetime unlock purchase flow

- Purchase restoration support

- QA-tested application

- Store submission assistance and deployment support